| RCPL DIGITAL PLATFORM AI-Native FMCG Operating System · Note for the APEX Board | 1 May 2026 CONFIDENTIAL · FROM FYND |
| --- | --- |

| ₹20,000 Cr FY26 Run-rate | 5 PODs Active Delivery | 1.86 L Assets Tracked | ₹5,000 Cr+ Order Coverage |
| --- | --- | --- | --- |

Where We Are Today

RCPL has scaled to ₹20,000 Cr run-rate revenue in under three years — among the fastest FMCG ramp-ups in the Indian market. Fynd has now taken full ownership of the digital platform powering this business — Pre-Sales, Van Sales, Primary DMS, Cooler Tracking (CTS), Pricing & Promotions, and SFA — running through five parallel PODs across Beverage and Non-Beverage.

Current stance: the platform is in production, but inherited with structural debt — shared cluster constraints, data quality gaps, partial segment coverage, and an L1 ticket load that reflects two years of accumulated patches. We are stabilising and scaling at the same time, while the business asks for new features, broader segment coverage, and higher transaction volume. In the most recent cycle, 40+ items shipped to production across 5 workflow areas, including a critical security fix and elimination of ~35,000 physical CSO visits via backend verification.

The next chapter is not just to harden what exists — it is to build the AI-native FMCG Operating System that RCPL's scale and ambition warrant. This note sets out that path.

The North Star · An AI-Native FMCG OS, Built In-House

RCPL's distribution platform should not be a configured commercial DMS. It should be an AI-first, RCPL-owned operating system — purpose-built for the scale, segment-mix, and route-to-market complexity that no off-the-shelf product covers end-to-end.

Three principles guide the build:

- AI at the core, not bolted on. Every workflow — targets, tasks, orders, credit, inventory, routes — is driven by ML predictions and recommendations, not static rules.

- Hyper-personalised down to the call. Targets, baskets, nudges, and tasks are computed for each store, each rep, each visit — not at a beat or geography level.

- Plug-in anything, plug into anything. Open integration with SAP, banking, fintech, image-recognition, loyalty, wallet, and payment partners — so RCPL can extend without re-platforming.

Next 6 Months · The AI-Native DMS Platform for RCPL

Over the next six months, we will deliver four integrated layers, each built on RCPL data and owned by RCPL. Together they form the AI-native DMS platform.

Layer 1 · AI Sales Agent — The Intelligent Layer Over SFA

An AI-generated task and incentive engine that plugs into the Saarthi SFA app. Every morning, every sales rep gets a hyper-personalised plan — for each store, for each call — with instant reward points the moment a task is completed.

| Capability | What it does | Outcome |
| --- | --- | --- |
| Hyper-personalised Target | ML-optimised target for each store, each call — not a flat beat-level number. | Right target, right place |
| Hyper-personalised Task | Execution tasks generated per store, per visit — focus SKUs, visibility, scheme push, recovery actions. | Sharper field execution |
| Task-based Incentive | Instant reward points the moment a task is completed — gamified, transparent, daily. | Drives the right action, every call |
| Sales Uplift | Closed-loop measurement of task → action → outcome at the store level. | 3–8% sales uplift per store |
| Intelligent Order Prediction | One-click ready order — ML predicts the basket the rep should propose at this store today. | AOV up 8–12% |
| Intelligent Engagement | Personalised nudges to the rep and to the retailer — timed, contextual, action-oriented. | 30–50% higher engagement; 3–5% more transactions |

Layer 2 · NextGen SFA — The Field Force Operating Layer

Saarthi evolves from a transaction app to a decision app. The NextGen SFA stack adds intelligent baskets, conversational ordering, and a plug-in fabric so the field experience matches the AI Sales Agent above it.

- Intelligent Interface · Intelligent search, text and voice ordering, multi-channel reach across WhatsApp, PWA, and the mobile app — designed to drive 30%+ higher adoption among CSOs and retailers.

- Intelligent Product Baskets · ML-based hyper-personalised ready baskets per outlet — to lift focus and premium-product distribution by 5–18% across the portfolio.

- Plug-in Fabric · Native, audited integration with SAP, image recognition for visibility/share-of-shelf, inventory management, loyalty, wallet, payment, and lending partners — so RCPL can extend the SFA without re-platforming.

- Beat & Manager Layer · Beat management, multi-segment distributor mapping, CSO Managerial App, target-view, and CSO performance dashboards — already on the in-flight roadmap, now stitched into the AI layer.

Layer 3 · NextGen DMS — The AI-Augmented Distributor Layer

The Distributor Management System becomes an AI-augmented automation system. The intent is to remove the age-old inefficiencies of traditional DMS — manual operators, stockouts, broken credit cycles, slow loadouts — and put intelligence at the centre.

Intelligence for sales and inventory:

- Secondary Order Prediction — so distributors plan inventory and working capital to maximise monthly sales achievement.

- Stock-out Prediction & Alerts — SKU-level early warnings to cut sales loss.

- Primary Order Recommendation — auto-suggested primary based on predicted secondary, stock level, order cycle, and fulfilment time.

- Loadout Recommendation — ML-driven loadouts for ready-stock and Van Sales routes to maximise route-level sales.

- Pre-Order & Remote Order — supports Van Sales optimisation and covers rep absenteeism / vacant positions.

- Outlet Attrition Prediction — flags stores at risk of dropping off, with recovery actions for the rep.

Intelligence for credit, cost, and customer experience:

- Outlet Credit Score Card — built on RCPL's own transaction and payment-history data, with pattern matching of credit utilisation behaviour.

- Market Credit Recovery — recovery alerts to reps and admins, plus payment-due nudges to retailers.

- Channel Financing & Micro-credit — one-click onboarding via integrated banking and fintech partners, opening a new revenue and retention lever.

- DMS Operating Cost Optimisation — modern UI/UX so smaller distributors can self-operate; large distributors run on existing resource without dedicated DMS operators.

- Delivery Route Optimisation — maximises vehicle utilisation, lowers per-drop delivery cost.

- Stock-loss & Expiry Alerts — suggested actions for slow-moving stock before expiry hits margin.

- Fill-Rate & Customer Satisfaction Scorecards — service KPIs surfaced to RCPL and to the distributor, weekly and at distributor level.

Layer 4 · Best-in-Class eB2B App for Retailers

Retailers transact directly through a multi-channel eB2B layer (WhatsApp + PWA + native app), with intelligence pushed to the surface — search, voice, ready baskets, recommendations, and personalised offers.

- Intelligent Interface · Search, text, and voice ordering across WhatsApp, PWA, and mobile — driving 30%+ higher adoption and engagement among retailers.

- Intelligent Product Baskets · ML-based, hyper-personalised ready baskets per retailer — lift focus / premium product distribution by 5–18%.

- Personalised Offers & Schemes · RCPL pricing & promo engine surfaced contextually to each retailer, integrated with secondary scheme pay-out.

- Loyalty & Wallet · Native loyalty plug-in, retailer wallet, and instant settlement — closing the loop with the AI Sales Agent's reward points.

In Parallel · Stabilisation of the Existing Stack

The AI-native build does not pause delivery on the existing platform. Five PODs continue to harden the current stack while the new layers are designed and stood up.

- Beverage DMS coverage · Pre-Sales (80% DBs) and Van Sales (remaining 20%) live; Multi-Role User Access for 20% of Beverage DBs — ~₹5,000 Cr/month order volume on platform.

- Non-Beverage SFA · Multi-Segment Distributor Mapping, Beat Management, CSO Managerial App across Staples, HPC, Foods — resolves 60–70% of current L1 support tickets.

- Primary DMS scale-up · Auto DO enhancements, HPC primary ordering, Anchor Order fulfilment, Bulk Order modification, Credit Deficit handling — supports ₹1,500 Cr+/month primary, ~₹1 Cr FTE optimisation.

- Asset & Pricing · CTS at scale (1.86 L assets), Pricing & Promotions for primary + secondary — ~₹50 Cr asset-loss avoidance, ₹1,200 Cr/month pricing coverage.

- Independent infrastructure · Cutover from the shared JMP cluster to the dedicated fynd-jio-rcpl cluster; close the port-opening blocker; RCPL-owned, audit-ready environment.

Beyond DMS · The Full FMCG Operating System

Once the AI-native distribution platform is in steady state, the RCPL OS extends across the rest of the FMCG value chain. The same data backbone, the same AI layer, the same plug-in fabric — applied to Marketing, Manufacturing, and Supply Chain.

| Distribution DMS, SFA, CTS, Pricing — fully owned, AI-native, multi-segment, multi-geo ready. | Marketing Brand, campaign, retailer loyalty, consumer activation — connected to live distribution data. | Manufacturing Plant-to-warehouse visibility, batch & quality, demand-linked production planning. | Supply Chain S&OP, secondary logistics, inventory, demand sensing — closed-loop with sales. |
| --- | --- | --- | --- |

What We Are Asking For

To execute against this six-month plan, we are seeking the APEX board's directional support on three items:

- Endorse the AI-native DMS platform as the strategic build path. Confirms RCPL's intent to own the platform end-to-end, rather than configure a commercial product. Unblocks the architecture, data, and integration decisions that follow.

- Unblock the in-flight stabilisation roadmap. Specifically: timeline confirmation for Van Sales and Multi-Role UAM, scope definition for Anchor Order Fulfilment, and UAT bandwidth for the three modules currently in parallel testing.

- Directional support to extend Fynd's mandate beyond DMS. Marketing, Manufacturing, and Supply Chain — to converge on a single AI-first stack over the next two quarters, with RCPL as patient zero for the broader FMCG OS.

The opportunity: RCPL is large enough, fast enough, and integrated enough across the Reliance ecosystem to build the AI-native FMCG OS that the rest of the industry will eventually need to buy. The next six months decide whether RCPL is a user of FMCG software or the definitive platform for it.

Prepared by Fynd · For the Reliance APEX Board · Confidential